Project Execution Framework using the Scrum Process Model

Division of labor:

Scrum Master – Gyan Levy

Product Owner – Naama Burmil

BACKLOG SPRINT

| Responsibility | Duration (hr) | Backlog item | ID |
| --- | --- | --- | --- |
| Michael Billan | 1 | Project setups | 3 |
| Lama Khatib | 3 | Use case diagram | 6 |
| Yehonatan Mabari | 2 | Use case diagram | 7 |
| Gyan Levy | 1 | Agreeing in a final version of Use case Diagram | 8 |
| Naama Burmil | 2 | Use case description and flow of events | 9 |
| Gyan Levy | 3 | Requirements and acceptance tests | 10 |
| Michael Billan | 2 | Final review meeting and submission preparation | 13 |